# STINKIN’ SUPPLIES

Catalog & UI Optimization Roadmap  ·  Updated May 14, 2026

## WHERE WE ARE

96,655 products / 87,219 active. WPS HardDrive (22,278) + PU (36,628) + VTwin (37,749). All vendors fully categorized. Fitment: 447,052 rows across 6 modern families. Vintage eras (Flathead, Knucklehead, Panhead, Shovelhead, Ironhead) have 0 fitment coverage.

| Table / Component | Rows / Status | Notes |
| --- | --- | --- |
| catalog_unified | 96,655 / 87,219 active ✅ | May 14 rebuild — all vendors categorized |
| pu_catalog | 36,684 ✅ | Oldbook+fatbook, XML enriched |
| wps_catalog | 22,278 ✅ | HardDrive catalog, product_type mapped |
| vtwin_catalog | 37,749 ✅ | Categories inferred from name |
| oem_crossref | 8,291 ✅ | OEM→vendor SKU map |
| catalog_fitment_v2 | 447,052 ✅ | JW Boon + WPS + hd_parts_data |
| product_fitment_year_model | 447,052 ✅ | Repopulated May 14 |
| oem_fitment | 379,899 ✅ | All families intact |
| vendor_offers | 0 ⚠️ | Needs rebuild |
| harley_model_years | 1,619 ✅ | DO NOT MODIFY |
| hd_year_model_master | 1,618 ✅ | DO NOT MODIFY |
| model_alias_map | 347 ✅ | Canonical aliases |
| Typesense | 87,219 docs ✅ | Reindexed May 14 |
| part_number_dupes.csv | 2,887 clusters ✅ | Cross-vendor duplicate map |

## PHASE 0 — UI REBUILD

| Phase | Status | Notes |
| --- | --- | --- |
| 0A · Bento Homepage | ✅ COMPLETE | FloatingNav, SmokeBackground, ModelSearch, EraCarousel, VideoHero, ScrollVelocity, EraKineticTile |
| 0B · Era Carousel | ✅ COMPLETE | 3D fan, auto-rotate, drag+swipe, 10 eras |
| 0C · Era Kinetic Text | ✅ COMPLETE | New Sailor font, burn hover, links to /era |
| 0D · Browse Page Light Theme | ✅ COMPLETE | Cream/white, gold card borders |
| 0E · Era Pages Fitment | ⚠️ PARTIAL | 447K fitment rows built. Modern eras working. Vintage eras (Flathead/Knuck/Pan/Shovel/Ironhead) = 0 rows. UI fix or data needed. |
| 0F · Product Grid OEM Badge | ⚠️ PENDING | Badge on cards with oem_numbers. Hover=fitment popover. Mobile=bottom sheet |
| 0G · PDP Redesign | ⚠️ PENDING | Light/gold/white. After fitment solid + Typesense reindexed |
| 0H · Browse Page Nav + Apostrophe Fix | ⚠️ PENDING | FloatingNav on browse page + STINKIN’’ fix |

## PHASE 1 — FITMENT COMPLETION

| Phase | Status | Notes |
| --- | --- | --- |
| 1A · harley_model_years Rebuild | ✅ COMPLETE | 1,619 rows with correct year bounds from hd_year_model_master.csv |
| 1B · JW Boon Fitment | ✅ COMPLETE | 406,797 rows inserted via import_jwboon_fitment_v3.mjs |
| 1C · WPS Cross-Fitment | ✅ COMPLETE | 6,877 net new rows via import_wps_fitment.mjs (vendor_sku match) |
| 1D · hd_parts_data Fitment | ✅ COMPLETE | 32,747 net new rows via import_hd_parts_fitment.mjs (1M row OEM catalog) |
| 1E · Vintage Era Fitment | ⚠️ PENDING | Flathead/Knuck/Pan/Shovel/Ironhead not in hd_parts_data model codes. Need dedicated vintage OEM parts source. |
| 1F · VTwin Fitment Pipeline | ⚠️ PENDING | vtwin_oem_crossref (12,278 pairs) → catalog_fitment_v2 |
| 1G · WPS Fitment Files from Rep | ⚠️ PENDING | Rep contacted April 30 — still waiting. Also need vehicle:read API scope |

## PHASE 2 — SEARCH & BROWSE

| Phase | Status | Notes |
| --- | --- | --- |
| 2A · Typesense Reindex | ✅ COMPLETE | 87,219 docs indexed May 14 |
| 2B · Category System | ✅ COMPLETE | All vendors categorized. VTwin inferred, WPS mapped from product_type, PU had commodity categories. |
| 2C · Browse/Brand Tabs | ⚠️ PENDING | Data layer complete, UI unbuilt |

## PHASE 3 — ADMIN & INFRASTRUCTURE

| Phase | Status | Notes |
| --- | --- | --- |
| 3A · Admin Catalog Editor | ✅ COMPLETE | /admin/catalog — category stat chips, inline dropdown, bulk reassign |
| 3B · Admin Fitment & OEM Manager | ✅ COMPLETE | /admin/fitment — modal editor, add/delete fitment/OEM rows |
| 3C · Duplicate Detection | ✅ COMPLETE | find_part_number_dupes.mjs — 2,887 clusters in part_number_dupes.csv |
| 3D · Vendor Tables Pipeline | ✅ COMPLETE | pu_catalog, wps_catalog, vtwin_catalog — clean rebuild scripts |
| 3E · Brand Normalization | ✅ COMPLETE | normalize_brands.sql — ~474 clean brands consolidated from 646 raw entries |
| 3F · Category Coverage | ✅ COMPLETE | All three vendors fully categorized. VTwin: name inference. WPS: product_type map. PU: commodity codes. |
| 3G · vendor_offers Rebuild | ⚠️ PENDING | Schema: catalog_product_id (int) + vendor_code. Use part_number_dupes.csv |
| 3H · Cron Jobs | ⚠️ PENDING | Hold until stable |

## PHASE 4 — PIPELINE REFERENCE

| Step | Script | Output |
| --- | --- | --- |
| 1 | import_pu_catalog.js | pu_catalog (36,684 rows) |
| 2 | enrich_pu_catalog_xml.js | pu_catalog enriched (images, features, dims) |
| 3 | import_wps_catalog.js | wps_catalog (22,278 rows) |
| 4 | import_vtwin_catalog.js | vtwin_catalog (37,749 rows) |
| 5 | import_oem_crossref.js | oem_crossref (8,291 rows) + oem_numbers back-populated |
| 6 | merge_catalog_unified.js | catalog_unified (96,655 rows) with internal SKUs |
| 7 | normalize_brands.sql | Brand normalization — run after every catalog rebuild |
| 8 | map_wps_categories.sql | WPS product_type → unified category names |
| 9 | infer_vtwin_categories.mjs | VTwin category inference from product names |
| 10 | import_jwboon_fitment_v3.mjs | catalog_fitment_v2 (406K rows from JW Boon) |
| 11 | import_wps_fitment.mjs | catalog_fitment_v2 (WPS cross-fitment) |
| 12 | import_hd_parts_fitment.mjs | catalog_fitment_v2 (hd_parts_data broad coverage) |
| 13 | index_unified.js --recreate | Typesense reindex (87,219 docs) — run locally, not via API |