STINKIN' SUPPLIES

BUILD TRACKER & TO-DO LIST

Next.js 16  ·  Supabase  ·  Stripe  ·  Typesense  ·  Vercel

Last updated: March 21, 2026

# STACK & CURRENT STATUS

| LAYER | STATUS / NOTES |
| --- | --- |
| Framework | Next.js 16, React 19, TypeScript, Tailwind v4 |
| Database | Supabase (Postgres + RLS + service role) |
| Auth | Supabase SSR — sign in/up, magic link ✓ |
| Payments | Stripe checkout + webhooks + MAP enforcement ✓ |
| PU Sync | 146,443 parts upserted — local CSV mode ✓ |
| WPS Sync | API client built — awaiting WPS_API_KEY |
| Search | Typesense — index not yet built |
| Shop Filters | Phase A (server-side API) — just built |
| Product Images | No images yet — XML import pending |
| ACES Fitment | Not started |
| Admin Dashboard | Sync + Orders built — full admin pending |

# PHASE 5 — DATA & CATALOG (ACTIVE)

## 5.1  Shop Filters & Pagination

- SQL FIRST   Run get_product_facets.sql in Supabase SQL Editor

⚑  Dashboard → SQL Editor → paste file → Run. Everything below depends on this.

- PHASE A   Deploy app/api/products/route.ts

- PHASE A   Deploy updated ShopClient.jsx (fetch-on-filter, debounced, abort controller)

- PHASE A   Deploy updated app/shop/page.jsx (SSR first-paint + initialFacets)

- Verify facet counts in sidebar match total across all 146k products

- Add recommended indexes to Supabase for filter performance

  - CREATE INDEX ON products(category_name) WHERE status = 'active'

  - CREATE INDEX ON products(brand_name) WHERE status = 'active'

  - CREATE INDEX ON products(our_price) WHERE status = 'active'

- Test pagination: page 1, 2, 3 — confirm products change correctly

- Test filter combinations: category + brand + price + in-stock

- PHASE B   Add ?filters to URL so filters are bookmarkable (router.replace)

## 5.2  Product Detail Page

- BROKEN   Fix 404 on product click — admin.ts now queries by slug (deployed?)

- Verify db.getProduct(slug) returns real rows from Supabase

- Wire real related products from DB (same category_name, exclude self)

- Display real stock_quantity on PDP (e.g. '11 in stock')

- Show vendor attribution: Parts Unlimited / WPS + est. ship time

- Fix breadcrumb to use real category_name from DB

- Add points earned preview (Math.floor(price * 10) pts)

- Show SKU / part number on PDP

- Show weight_lbs if available

- Free shipping badge if our_price >= 99

## 5.3  Product Images

### Brand_Catalog_Content_Export.xml — 100% brand, 723 parts

- Parse XML: extract partNumber → partImage + productImage + bullet1-24

- Build import script: scripts/importPuImages.ts

  - Read XML, build Map<partNumber, { images, bullets }>

  - Match to products table by sku = partNumber

  - Upsert images[] array and description (join bullets) into products

- Run script — verify 100% brand products show images in shop

⚑  Image URLs are on the LeMans/PU CDN — no upload to Supabase Storage needed.

### Parts Unlimited PIES XML (pending FTP download)

- Download PIES XML from PU FTP dealer portal

  - Log in → /PIES/ directory → download PU_PIES_Full_*.xml

- Build PU PIES parser: scripts/importPuPies.ts

  - Extract <DigitalAsset> URLs per part number

  - Upsert images[] into products table

- Run full re-sync after PIES import to pick up all images

### WPS Images

- DONE   WPS sync already fetches images via ?include=images

- Verify images[] column is populated after first WPS sync run

## 5.4  Typesense — Phase B Search

- Install Typesense server or use Typesense Cloud

- Add env vars: TYPESENSE_HOST, TYPESENSE_API_KEY, TYPESENSE_COLLECTION

- Build lib/typesense/schema.ts — collection definition

  - Fields: id, sku, slug, name, brand_name, category_name,

  - our_price, in_stock, images, fitment_ids, search_vector

- Build scripts/indexTypesense.ts

  - Paginate all active products from Supabase in batches of 1000

  - Bulk-import into Typesense collection

  - Log progress — ~146k docs, expect 2-4 min

- Build lib/typesense/client.ts — typed search client

- Build app/api/search/route.ts — search endpoint

- Replace /api/products fetch in ShopClient with Typesense call

⚑  Single line change in ShopClient — component interface unchanged from Phase A.

- Wire search box to Typesense instant search (debounce 150ms)

- Verify facet counts come from Typesense (not Postgres function)

- Add nightly Vercel cron to re-index: scripts/cronTypesense.ts

## 5.5  ACES Fitment Data

- Download ACES XML from PU FTP: /ACES/ → PU_ACES_Full_*.xml

- Create fitment table in Supabase

  - columns: id, product_id, vehicle_id, source (pu/wps)

- Build scripts/importAces.ts

  - Parse XML <App> nodes → extract part number + YMM

  - Match part number to products.sku

  - Match YMM to vehicles table

  - Batch upsert fitment rows

- Enable fitment filter in ShopClient (currently disabled — fitmentIds null)

- WPS fitment via /vehicles API — request access from sales rep

## 5.6  WPS Integration

- Get WPS_API_KEY from Data Depot portal (wps-inc.com/data-depot)

- Add to .env.local: WPS_API_KEY=... and WPS_SHIPPING_METHOD=...

- Test API key: curl -H 'Authorization: Bearer TOKEN' https://api.wps-inc.com/items?page[size]=1

- Run first WPS sync from /admin/sync → WPS tab

- Verify wps_item_id populated on synced products (needed for PO flow)

- Add wps_order_id + wps_* columns to orders table (migration below)

⚑  ALTER TABLE orders ADD COLUMN IF NOT EXISTS wps_order_id text, wps_po_submitted_at timestamptz, wps_estimated_ship_date date, wps_status text, wps_tracking_number text, wps_carrier text, wps_error_message text;

- Add wps_item_id + wps_product_id columns to products table

⚑  ALTER TABLE products ADD COLUMN IF NOT EXISTS images text[] DEFAULT '{}', wps_item_id integer, wps_product_id integer;

- Wire WPS PO auto-submit in Stripe webhook (call /api/vendors/wps/order)

- Test full dropship loop: checkout → Stripe → webhook → WPS PO

# PHASE 6 — ADMIN DASHBOARD

## 6.1  Sync Dashboard — /admin/sync

- DONE   PU sync tab — working ✓

- DONE   WPS sync tab — built, awaiting API key

- Add sync log viewer with expandable rows

- Add estimated time remaining during sync

- Nightly Vercel cron for PU sync (vercel.json crons config)

- Nightly Vercel cron for WPS sync

- Nightly Vercel cron for Typesense re-index

## 6.2  Orders Dashboard — /admin/orders

- DONE   Built: stats bar, submit PO, orders table, expand/detail, tracking poll

- DONE   Build /api/admin/orders/wps route (feeds the dashboard)

- Wire RETRY PO button → auto-fill order ID in submit panel

- DONE   Add carrier tracking links for UPS / FedEx / USPS

- Add order search by SKU (join through order_items)

- Add date range filter (last 7d / 30d / 90d)

- Export orders to CSV button

## 6.3  MAP Monitor

- Build /admin/map page

- Query map_compliance view — show violation amount, product, our price vs MAP

- Alert badge in admin nav when violations > 0

- Auto-correct: raise our_price to map_floor on violation detection

## 6.4  Brands Page — /brands

- BROKEN   Fix 404 on brand click (currently broken)

- Identify root cause — likely query by wrong field (slug vs name)

- Pull brand list from brands table in Supabase

- Import Brand_Catalog_Content_Export.xml to populate brand images/descriptions

- Build brand detail page: /brands/[slug]

  - Show brand logo, description, product grid filtered by brand

## 6.5  Points & Rewards Admin

- DONE   Points system built — user-facing ✓

- Build /admin/points page

  - Table: user, balance, lifetime earned, last order

  - Manual adjustment form: +/- points with reason

  - Expiring points alert (if expiry enabled)

- Replace MOCK_POINTS_BALANCE in CartDrawer with real Supabase fetch

## 6.6  Product Admin

- Build /admin/products page

  - Search by SKU / name / brand

  - Inline price edit with MAP floor enforcement

  - Toggle status active/discontinued

  - Show which vendor the product came from

- Manual product add form (for non-vendor items)

# PHASE 7 — LAUNCH

## 7.1  Performance

- Run Lighthouse on /shop — target LCP < 2.5s

- Add next/image to all product cards (width, height, priority on above-fold)

- Add loading='lazy' on below-fold images

- Enable Next.js ISR on product detail pages (revalidate: 3600)

- Add Redis caching to /api/products for repeated filter combos (TTL: 60s)

- Load test with k6: simulate 100 concurrent users on /shop

## 7.2  SEO

- Generate sitemap.xml from all active product slugs

  - app/sitemap.ts — paginate products, output XML

- Add OG image generation: app/opengraph-image.tsx

  - Dynamic OG per product page with name + price + brand

- Verify robots.txt — block /admin, /api, /checkout

- Add structured data (JSON-LD): Product schema on PDPs

- Add canonical URLs on paginated shop pages

- Submit sitemap to Google Search Console

## 7.3  Transactional Emails

- Choose provider: Resend (recommended) or Postmark

- Order confirmation email — trigger in Stripe webhook

- Shipping notification email — trigger when wps_tracking_number set

- Back-in-stock email worker — check stock_quantity change → notify waitlist

- Points earned summary — send after order delivered

- Abandoned cart email — trigger 2h after cart last updated

## 7.4  Custom Domain & Production

- Add custom domain in Vercel dashboard

- Update NEXT_PUBLIC_SUPABASE_URL if using custom domain

- Update Stripe webhook endpoint URL

- Update OAuth redirect URLs in Supabase Auth settings

- Set all production env vars in Vercel (not just .env.local)

  - NEXT_PUBLIC_SUPABASE_URL

  - SUPABASE_SERVICE_ROLE_KEY

  - STRIPE_SECRET_KEY (live key, not test)

  - STRIPE_WEBHOOK_SECRET (live endpoint)

  - WPS_API_KEY

  - TYPESENSE_HOST / TYPESENSE_API_KEY

  - SYNC_SECRET

- Enable Vercel Analytics and Speed Insights

- Set up Sentry (or similar) for error tracking

## 7.5  Security & Compliance

- Verify Supabase RLS policies — users can only read own orders/cart

- Verify admin routes are protected (SYNC_SECRET header check)

- Add rate limiting to /api/products and /api/search

- GDPR/CCPA: add cookie consent banner if serving EU/CA customers

- CA Prop 65 warnings on hazardous parts (hazardous_code column populated)

# BUG TRACKER

| BUG | ROOT CAUSE | STATUS |
| --- | --- | --- |
| GET /order/[id] looping 5x per second | NavBar had module-level Supabase client + TOKEN_REFRESHED firing setState on every token refresh → cascading re-renders | FIXED — NavBar now reads userId from CartContext; TOKEN_REFRESHED events ignored |
| Product 404 on click | db.getProduct() queried .eq('sku', slug) but URL uses full slug string e.g. 'carb-repair-kits-002438' | FIXED — changed to .eq('slug', slug) |
| Pricing showing $0.00 | Normalizer read row.price but sync writes row.our_price | FIXED — now reads our_price ?? price |
| Filters returning wrong results | category/brand filters used .eq('categories.slug') — PostgREST ignores cross-join filters | FIXED — now filters on category_name / brand_name directly |
| Only 200 products loading | Hardcoded limit:200 + Supabase 1000-row cap + no .range() call | FIXED — .range() pagination + PAGE_SIZE=48 |
| Brands page 404 | Likely same field name mismatch as product query | PENDING — brands page not yet uploaded for diagnosis |
| CartContext stacked subscriptions | Module-level createBrowserSupabaseClient() re-evaluated on HMR, subscriptions accumulate | FIXED — moved to useRef inside component |
| Was price always null | Normalizer read compare_at_price but PU sync writes msrp | FIXED — now reads compare_at_price ?? msrp |
| WPS order route TS error: wps_item_id on any[] | Supabase returns nested relations as arrays even for many-to-one. item.products was array | FIXED — now uses Array.isArray(x) ? x[0] : x pattern |

# FILE MAP — WHAT WAS BUILT

## Vendor Sync

- lib/vendors/partsUnlimited.js — PU field mapping, CSV parser, mapToProduct()

- lib/vendors/wps.ts — WPS API client, types, paginateAll(), mapWpsItemToProduct()

- app/api/vendors/parts-unlimited/sync/route.ts — full PU sync with cooldown guard

- app/api/vendors/wps/sync/route.ts — WPS sync: pricing job → items → images → upsert

- app/api/vendors/wps/inventory/route.ts — live inventory spot-check by SKU

- app/api/vendors/wps/order/route.ts — dropship PO: cart → submit → write back to orders

## Shop & Product

- app/shop/page.jsx — SSR first-paint with products + facets

- app/shop/ShopClient.jsx — fetch-on-filter, debounced, abort controller, sidebar counts

- app/shop/[slug]/page.jsx — product detail SSR, related products from DB

- app/api/products/route.ts — filter API with facet counts via Postgres function

- lib/supabase/admin.ts — getProducts() with .range() pagination, getProduct() by slug

## Admin

- app/admin/sync/page.jsx — PU + WPS tabs, cooldown bar, live log, history

- app/admin/orders/page.jsx — WPS PO tracker: stats, submit, table, expand, poll

- app/api/admin/orders/wps/route.ts — paginated order list with WPS status + facets

## Auth & Cart

- components/CartContext.jsx — single Supabase auth subscription, exposes userId

- components/NavBar.jsx — reads userId from CartContext, no local subscription

- components/CartDrawer.jsx — MAP-safe points redemption, free shipping bar

## SQL

- get_product_facets.sql — Postgres function for conjunctive facet counts

⚑  Run this in Supabase SQL Editor before deploying Phase A shop filters.

# IMMEDIATE NEXT STEPS — DO THESE FIRST

- CRITICAL   1.  Run get_product_facets.sql in Supabase SQL Editor

- 2.  Deploy products-api-route.ts → app/api/products/route.ts

- 3.  Deploy ShopClient.jsx + shop/page.jsx together

- CRITICAL   4.  Deploy admin.ts (getProduct now queries by slug)

- 5.  Test product detail page — should no longer 404

- 6.  Upload brands/page.jsx so 404 can be diagnosed and fixed

- 7.  Get WPS API key from Data Depot portal

- 8.  Add WPS_API_KEY to .env.local and restart dev server

- 9.  Run WPS sync from /admin/sync → verify products appear in shop

- 10. Run get_product_facets.sql indexes for performance

— END OF DOCUMENT —