STINKIN’ SUPPLIES

BUILD TRACKER — MARCH 31, 2026

Next.js 16  ·  Supabase  ·  Stripe  ·  Typesense Cloud  ·  Hetzner Postgres  ·  Vercel

OVERALL PROGRESS

██████████████░░░░░░  156 / 225 tasks complete (69%)

# STACK STATUS

| LAYER | STATUS |  |
| --- | --- | --- |
| Catalog products | 152,995 unique MPNs merged | ✓ DONE |
| Vendor offers | 157,218 (pu:34,968 ¦ wps:121,546) | ✓ DONE |
| Active products | 129,631 with prices | ✓ DONE |
| Image coverage | 120,746 / 129,631 (93%) | ✓ DONE |
| Descriptions | 103,619 / 129,631 (80%) — WPS + PU XML complete | ✓ DONE |
| Typesense index | 129,631 docs re-indexed with new descriptions + images | ✓ DONE |
| Search | Live — Typesense powered | ✓ DONE |
| Shop + filters + facets | Working — 129,631 products | ✓ DONE |
| PDP | Working — image contain fix applied, HTML descriptions fixed | ✓ DONE |
| Cart + wishlist | Working | ✓ DONE |
| Brands page | 628 brands — working | ✓ DONE |
| Notify Me | Working | ✓ DONE |
| PU price file importer | Built + dry-run verified — real run tomorrow (daily limit hit) | IN PROGRESS |
| PU daily cron | vercel.json — 4am import, 5am reindex | ✓ DONE |
| DB schema — new PU fields | hazardous_code, no_ship_ca, is_atv/street/snow/offroad/watercraft, dropship_fee_pu, msrp added to products | ✓ DONE |
| Stock quantity / OOS sort | in_stock int32 in Typesense — awaiting real stock data from PU import | IN PROGRESS |
| Mobile grid | 2-col layout needed — fix pending | OPEN |
| Out-of-stock sort | Code correct — will work after PU import populates total_qty | IN PROGRESS |
| Stock quantity display | Every PDP shows 1 in stock — field mismatch bug | OPEN |
| Deals page | Placeholder coming soon page — pending | OPEN |
| Routing engine | Tables deployed, execution pending | IN PROGRESS |
| Admin dashboard | Phase 6 — not started | IN PROGRESS |
| Launch prep | Phase 7 — not started | IN PROGRESS |

# BUGS & FIXES

## Active Bugs

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Stock quantity shows 1 on every PDP | OPEN | Wrong field — products.total_qty is the right field. Fix threshold: >5 = In Stock, >0 = Only X left. Will show real data after PU import. |
| OOS products showing at top of shop | IN PROGRESS | Sort code correct (in_stock:desc). Blocked on PU import populating total_qty. Resolves tomorrow. |
| Shop grid images too zoomed in | OPEN | aspectRatio 4/3 → 1/1, object-fit cover → contain, bg #1a1919 → #ffffff |
| Filter selection doesn't scroll to top | OPEN | Add window.scrollTo({top:0,behavior:'smooth'}) after router.replace in ShopClient.jsx |
| LeMans URLs returning ZIP content-type | OPEN | image-proxy/route.ts: check Content-Type, if zip/octet-stream return placeholder |
| Fitment not showing in search filters or PDP | OPEN | fitment_raw in vendor.vendor_products is empty. PU PIES XML + WPS vehicles API needed. |
| Parse fitment_raw into catalog_fitment table | OPEN | catalog_fitment exists but empty. Need import script. |
| Mobile grid — 1 product visible at a time | OPEN | grid-cols-2 on mobile, tighter card padding (p-2 sm:p-4) |
| Deals page returns 404 | OPEN | Create app/deals/page.jsx with Coming Soon placeholder |
| Cart shows Notify Me on in-stock items | OPEN | CartDrawer renders Notify Me regardless of stock status. Gate with: {!item.in_stock && <NotifyMeButton />} |
| Cart item showing $0.00 price | OPEN | Some SKUs missing from PU price file — check best_price in products for affected SKUs. |
| Cart item missing image | OPEN | Some SKUs showing broken image placeholder in CartDrawer — no image in catalog_images. |
| getSession() in restock route | ✓ DONE | Already using getUser() — no change needed |
| Typesense 250 missing docs | ✓ DONE | Clean reindex — 129,631 / 0 failures |

## Resolved Bugs

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Search uses mock data | ✓ DONE | Typesense live — 129,631 products indexed |
| PDP description rendering raw HTML | ✓ DONE | dangerouslySetInnerHTML + prose classes applied |
| PDP image cropped/zoomed | ✓ DONE | objectFit: contain, padding added |
| $0.00 prices on PU products | ✓ DONE | D00108_PriceFile.csv imported — 13,711 offers priced |
| Bad slugs — leading double dash | ✓ DONE | 147,137 slugs fixed. 10 duplicates resolved. |
| Wishlist could not save | ✓ DONE | Migrated to product_sku text column |
| Notify Me on PDP not working | ✓ DONE | Fixed vendor_slug → vendor prop |
| WPS images not displaying | ✓ DONE | Proxy fixed + 166k WPS images imported |
| Brands page 404 | ✓ DONE | Rewired to catalog_brands — 628 brands populated |

# PHASE 2 — UNIFIED CATALOG

## 2.1–2.2 Core Merge

| TASK | STATUS | NOTES |
| --- | --- | --- |
| 152,995 MPNs merged into catalog_products | ✓ DONE | WPS(122k) + PU(35k). 3,519 dual-vendor. |
| 157,218 vendor offers created | ✓ DONE | pu: 34,968 ¦ wps: 121,546. 0 failures. |

## 2.3 Images

| TASK | STATUS | NOTES |
| --- | --- | --- |
| catalog_images populated from vendor data | ✓ DONE | phase2-images.js complete |
| WPS master image list import — 166,477 images | ✓ DONE | 93% active product coverage (120,746 / 129,631) |
| PU XML image import — pu-xml-import.js | ✓ DONE | 26,011 images inserted across 46 files |

## 2.4 Descriptions

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Base descriptions from vendor data | ✓ DONE | PU: 13,713 ¦ WPS: 29,086 |
| WPS master item list — wps-master-item-import.js | ✓ DONE | 120,413 updated, 0 failed. description_raw backfill: 71,131 rows. |
| PU XML descriptions — pu-xml-import.js | ✓ DONE | 26,115 descriptions set across 46 files, 37,378 parts found |
| Final description coverage | ✓ DONE | 103,619 / 129,631 active products (80%) |

## 2.5 WPS Master Item

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Import WPS primary_item_image as additional source | OPEN | Secondary pass after descriptions complete |

## 2.6 WPS Catalog Flags

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Import WPS catalog flags — atv/offroad/snow/street/watercraft/bicycle | OPEN | Enables sport-type filtering in shop sidebar |
| Import WPS Prop 65 data | OPEN | Needed for CA compliance warnings on PDPs |
| Wire catalog flags to sport/type filter in shop | OPEN | Add facet to Typesense schema + ShopClient sidebar |

## 2.7 Pricing

| TASK | STATUS | NOTES |
| --- | --- | --- |
| PU price file import — D00108_PriceFile.csv | ✓ DONE | 13,711 offers priced. 129,552/129,631 (100%) active products have price. |

# PHASE 3 — STOREFRONT

## 3.1 Schema Rewire

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Rewire shop/PDP/API to catalog schema | ✓ DONE | 026_storefront_rewire.sql deployed. |
| Rebuild get_product_facets() against catalog_products | ✓ DONE | 129,631 active products. Correct category + brand counts. |
| Backfill price from computed_price | ✓ DONE | ~139k products priced via pricing rules engine |

## 3.2 Images

| TASK | STATUS | NOTES |
| --- | --- | --- |
| CDN proxy flip fix in ProductDetailClient.jsx | ✓ DONE | LeMans URLs now route through proxy |
| LeMans proxy fetchFollowingRedirects() | ✓ DONE | Manually follows 307 redirects |
| WPS images loading via cdn.wpsstatic.com direct | ✓ DONE | 302 redirect — no proxy needed |
| LeMans ZIP content-type filter | OPEN | Add Content-Type check in image-proxy/route.ts — return placeholder if zip |

## 3.3 Slugs + Brands

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Fixed 147,137 bad slugs | ✓ DONE | name+sku formula, 10 duplicates resolved |
| 628 brands populated in catalog_brands | ✓ DONE | Slugs generated, unique constraint added |
| Brands page + brand detail page rewired | ✓ DONE | Both use getCatalogDb() + catalog_brands |

## 3.4 PDP

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Product detail page — SSR, related products | ✓ DONE |  |
| PDP image display — objectFit contain | ✓ DONE | Full product visible, no cropping |
| PDP description HTML rendering | ✓ DONE | dangerouslySetInnerHTML + prose classes |
| Stock quantity display fix | OPEN | Every PDP shows 1 — check stock_quantity field + threshold logic |
| Was price / strikethrough logic | ✓ DONE | Normalized in page.jsx line 68 — only passes through when msrp/compare_at_price > our_price |
| Hide fitment bar if no fitment data | OPEN | Show 'Fitment Data Pending' only when fitment exists but unverified |

## 3.5 Shop Grid

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Mobile grid layout — 2 columns | OPEN | grid-cols-2 on mobile, p-2 sm:p-4 card padding |
| Image aspect ratio fix — 1/1 | OPEN | aspectRatio 4/3 → 1/1, bg white |
| Filter scroll-to-top | OPEN | window.scrollTo after router.replace in ShopClient.jsx |
| Out-of-stock pushed to bottom | OPEN | sort_by: 'in_stock:desc,our_price:asc' in Typesense query |

# PU PRICE FILE PIPELINE

| TASK | STATUS | NOTES |
| --- | --- | --- |
| DB migration — new fields on products table | ✓ DONE | hazardous_code, no_ship_ca, is_atv, is_street, is_snow, is_offroad, is_watercraft, dropship_fee_pu, msrp |
| importPuPriceFile.js — importer script | ✓ DONE | Downloads via PU REST API, parses CSV, upserts to products by mfr_sku |
| Daily ZIP caching | ✓ DONE | Saves pu_pricefile_YYYY-MM-DD.zip — reuses if already downloaded today (limit: 3/day) |
| Dry run verified | ✓ DONE | 153,083 rows, correct prices + stock + flags in sample output |
| First real import run | OPEN | Blocked — daily limit hit during testing. Runs tomorrow at 4am via cron or manually. |
| Vercel cron — pu-price-sync | ✓ DONE | 0 4 * * * → /api/admin/pu-price-sync |
| Vercel cron — reindex | ✓ DONE | 0 5 * * * → /api/admin/reindex (1hr after import) |
| /api/admin/pu-price-sync route | ✓ DONE | SYNC_SECRET protected, calls importPuPriceFile.js |
| Typesense reindex after import | ✓ DONE | Auto-triggered by importer on success |
| Wire sport flags to shop sidebar filter | OPEN | Add is_atv/is_street/is_snow/is_offroad/is_watercraft to Typesense schema + ShopClient |
| Wire hazardous_code to PDP Prop 65 warning | OPEN | Show CA Prop 65 warning on PDP if hazardous_code is set |
| Wire no_ship_ca to checkout | OPEN | Block CA shipping for products where no_ship_ca = true |

# PHASE 4 — ROUTING ENGINE

## 4.1 Data

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Vendor warehouse locations | ✓ DONE |  |
| Vendor shipping rules | ✓ DONE |  |
| Vendor drop-ship fees | ✓ DONE |  |

## 4.2 Execution

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Compute fastest path | OPEN |  |
| Compute cheapest path | OPEN |  |
| Store selection in metadata | OPEN |  |
| Route order to correct vendor on fulfillment | OPEN |  |

# PHASE 5 — TYPESENSE SEARCH

## 5.1–5.3 Core

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Typesense Cloud cluster created | ✓ DONE | jt2krfeha58ibq61p-1.a2.typesense.net |
| Collection schema + 129,631 products indexed | ✓ DONE | 0 failures. ~11 min index time. |
| Re-indexed with full descriptions + images | ✓ DONE | 129,631 docs, 0 failures, 672.5s |
| ShopClient swapped to /api/search | ✓ DONE | Typesense powers all shop filtering + search |
| Brand detail page swapped to /api/search | ✓ DONE |  |
| Out-of-stock sort (in_stock:desc) | ✓ DONE | Wired in search route, client, schema + indexers. Reindex required. |

## 5.5 Cron

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Nightly Typesense re-index — Vercel cron | OPEN | indexTypesense.js ready. Need vercel.json crons + /api/admin/reindex route |
| Build /api/admin/reindex route | OPEN | Wrap indexTypesense logic with SYNC_SECRET auth |
| Incremental index after sync | OPEN | Not yet built |

# PHASE 6 — ADMIN DASHBOARD

## 6.1 Sync Dashboard

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Vendor sync stats | OPEN |  |
| Sync logs | OPEN |  |
| Error logs | OPEN |  |

## 6.2 Catalog Dashboard

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Product overrides | OPEN |  |
| Pricing overrides | OPEN |  |
| Category mapper | OPEN |  |
| Fitment tooling | OPEN |  |

## 6.3 MAP Tools

| TASK | STATUS | NOTES |
| --- | --- | --- |
| MAP audit viewer | OPEN |  |
| Price correction tools | OPEN |  |
| Downloadable compliance reports | OPEN |  |

# PHASE 7 — LAUNCH

## Performance + SEO

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Lighthouse /shop — LCP < 2.5s | OPEN |  |
| next/image, ISR on PDPs, Redis cache | OPEN |  |
| Sitemap.xml, OG images, robots.txt, JSON-LD | OPEN |  |

## Infrastructure

| TASK | STATUS | NOTES |
| --- | --- | --- |
| Custom domain, live Stripe keys, Sentry | OPEN |  |
| Transactional emails — Resend or Postmark | OPEN |  |
| Cookie consent, CA Prop 65 warnings | OPEN |  |

# IMMEDIATE NEXT STEPS

- ⚑ CRITICAL  Tomorrow — run PU price file import (daily limit resets). node scripts/ingest/importPuPriceFile.js

- After import — verify OOS sort working in shop (total_qty will be populated)

- Fix stock display on PDP — read products.total_qty, threshold >5 = In Stock, >0 = Only X left

- ⚑ CRITICAL  Fix CartDrawer — Notify Me showing on in-stock items. Gate with !item.in_stock

- Fix shop grid: aspectRatio 1/1 + object-fit contain + white bg

- Fix mobile grid — grid-cols-2 + tighter card padding

- Fix filter scroll-to-top in ShopClient.jsx

- Fix LeMans ZIP content-type in image-proxy/route.ts

- Create app/deals/page.jsx — Coming Soon placeholder

- Wire sport flags (is_atv/street/snow) to shop sidebar + Typesense schema

- Build Typesense nightly reindex cron + /api/admin/reindex route

- Start Phase 4 — routing engine execution

- Start Phase 6 — admin dashboard

— END —